Online Complaint Registration and Management System

Phase 4: Project Planning Phase

SmartBridge Internship Project Submission

Team: Online Complaint Registration and Management System

# 4.1 User Stories

| User Type | User Story | Priority |
| --- | --- | --- |
| User | As a user, I can register an account so that I can submit and track complaints. | High |
| User | As a user, I can log in securely so that my complaints and data stay private. | High |
| User | As a user, I can submit a complaint with category, location, and priority so that it reaches the right team. | High |
| User | As a user, I can view the status of my complaints so that I know where things stand. | High |
| User | As a user, I can search/filter my complaints so that I can find a specific one quickly. | Medium |
| Agent | As an agent, I can view complaints assigned to me so that I know what to work on. | High |
| Agent | As an agent, I can update a complaint's status so that the user is informed of progress. | High |
| Admin | As an admin, I can assign complaints to agents so that work is distributed. | High |
| Admin | As an admin, I can view analytics (totals, pending, resolved) so that I can monitor performance. | Medium |
| Admin | As an admin, I can manage user roles and remove accounts so that access stays controlled. | Medium |
| User | As a user, I receive a notification when my complaint status changes so that I don't have to check manually. | Medium |

# 4.2 Product Backlog & Sprint Planning

The project was planned and delivered across 4 sprints of one week each.

| Sprint | Functional Requirement | Story Points | Duration |
| --- | --- | --- | --- |
| Sprint 1 | Project setup (backend/frontend scaffolding), User model, Register & Login APIs, JWT auth middleware | 10 | 1 Week |
| Sprint 2 | Complaint model & CRUD APIs, role-based complaint filtering, Notification model | 12 | 1 Week |
| Sprint 3 | Frontend: routing (App.jsx), Dashboard, Add Complaint form, Complaint Detail page with status/agent update | 14 | 1 Week |
| Sprint 4 | Admin Dashboard (analytics, user management), notifications wiring, deployment to Render, testing & bug fixes | 12 | 1 Week |

# 4.3 Milestones & Schedule

| Milestone | Deliverable | Status |
| --- | --- | --- |
| M1 — Requirement & Design Sign-off | Ideation, Requirement Analysis, Design documents | Completed |
| M2 — Backend Complete | Auth, User, and Complaint REST APIs functional and tested | Completed |
| M3 — Frontend Complete | All role-based pages (Dashboard, Add Complaint, Complaint Detail, Admin) functional | Completed |
| M4 — Integration & Deployment | Frontend + backend deployed to Render, end-to-end tested | Completed |
| M5 — Final Documentation & Demo | Documentation compiled, demo video recorded, project submitted | In Progress |